## Slide 1: Challenges in the Construction of the CHARA Array
Steve Ridgway

## Slide 2: Cost constraints
Needed to satisfy unusual requirements, while simultaneously achieving large cost breaks in optomechanical systems
No tech-savvy mother organization

## Slide 3
Respect of the tech community (vendors eager to please us)
PI team
  Flexible plans
  No marching army
  Limited outside commitments
  => no drop-dead completion date
Outside the box thinking
  Just good enough
  Encouragement from respected experts (e.g. Mark Colavita, Shri Kulkarni)
What helped?

## Slide 4: What else helped?
Luck
  FSU source for telescope optics (Tel Eng – Yuri Petrunin)
  Sympathetic builder (Sea West – Eric Simison)
“Loophole” in Georgia procurement policy
  Design-build (Cleon Arrington, Jack Worrell, Albertha Barrett)
Interested, retired telescope engineer (Larry Barr)
Friendly mechanical fabricator (M3 – Dan Neff)
Hungry telescope techs (Sys Specialists – Wade Poteet)
Mechanical fab at cost (NOAO shop, GSU)

## Slide 5: Advice
Interferometry does not currently have a constitutency that can support a conventional major project
  Take steps to ensure publications from visitor data
  Aggressively engage students
Don’t fix what works
  The CHARA strategy of consortium contributions plus PI grants has been remarkably successful.
Pursue opportunities promptly
Don’t over-promise – but always have something new in the pipeline

## Slide 6: Be Prepared for Wildcards
NSF offers community access support similar to our MSIP grant.
PFI thrives, needs CHARA for Tech demos
Private foundation takes interest in CHARA
  Keep watch for suitable project to attract interest
NASA interferometry ambitions reawake, more opportunity
Major new consortium opportunity
  Think long term, be prepared to bargain with a lot of access in exchange for a lot of development